GrowLoop

Second Milestone Documentation Update

Prepared by: Amer Bidzevic and Emel Coloman

Submission deadline: Sunday, 3 May 2026, 23:59

Milestone 2 focus: This update documents the first GitHub release of GrowLoop and the initial implementation of the Release 1.0 core loop: user registration, login, onboarding, habit creation, habit completion, XP rewards, basic security, REST API communication, and SQLite persistence.

# GitHub Repository

Repository link: https://github.com/AmerBidzevic/GrowLoop.git

Action item - Required collaborators: Ajla115, amilacausevic

Milestone branch: Create a GitHub branch for Milestone 2 work, merge it into main after completion, and create the first release/version.

# ER Diagram

The database contains four entities for the first release: users, onboarding answers, habits, and habit completions. The ER diagram is also saved in the repository under docs/growloop-er-diagram.png.

# Project Structure

| Folder/File | Purpose |
| --- | --- |
| backend/server.py | Python REST API server, static frontend serving, authentication checks, and CRUD routes. |
| backend/database.py | SQLite schema initialization, database connection helper, and password hashing utilities. |
| frontend/index.html | Responsive customer-facing interface for authentication, onboarding, and habit tracking. |
| frontend/styles.css | Responsive layout and visual styling for desktop and mobile screens. |
| frontend/app.js | Frontend state management and REST API calls. |
| docs/growloop-er-diagram.png | Milestone 2 ER diagram image added to the repository. |
| README.md | Run instructions, milestone scope, project structure, and API endpoint summary. |

# Technologies

| Area | Technology |
| --- | --- |
| Backend | Python 3 with built-in http.server, REST-style endpoints, and PBKDF2 password hashing. |
| Frontend | HTML5, CSS3, and vanilla JavaScript with fetch-based API calls. |
| Database | SQLite with users, onboarding_answers, habits, and habit_completions entities. |
| External API Integration | No external API integration in Milestone 2. AI suggestions and notification services are planned for later releases. |

# Initial Release Alignment

The implementation is aligned with Release 1.0 from the GrowLoop product roadmap: Core Loop - Establish Discipline.

| Requirement | Implemented Feature | Status |
| --- | --- | --- |
| US-1 | User registration with username, email, password validation, and duplicate email protection. | Implemented |
| US-2 | User login with credential validation and dashboard access. | Implemented |
| US-3 | Onboarding questionnaire for goals, schedule, and habit count. | Implemented |
| US-4 | Create habits with name, category, frequency, target time, difficulty, and optional reminder. | Implemented |
| US-7 | Mark a habit as completed for the current day. | Implemented |
| US-10 basic | Award 10 XP after a habit completion. | Implemented |
| NFR-2 | Passwords are hashed and API calls are scoped by authenticated user ID. | Partially implemented for initial release |

# CRUD Operations and API Calls

| Operation | Endpoint | Method | Purpose |
| --- | --- | --- | --- |
| Create | /api/habits | POST | Create a new habit for the logged-in user. |
| Read | /api/habits | GET | Retrieve all active habits for the logged-in user. |
| Read | /api/habits/{id} | GET | Retrieve one habit by ID. |
| Update | /api/habits/{id} | PUT | Update habit fields. |
| Delete | /api/habits/{id} | DELETE | Delete a habit and its completion records. |
| Action | /api/habits/{id}/complete | POST | Complete a habit and award XP. |